🎯 Goal

The current system relies on manual evaluation by the editor. The goal is to enhance it with semi-automation using AI, so the system can:

- Receive the submission (Web/Email).

- Extract text from uploaded files.

- Run plagiarism detection automatically.

- Analyze content quality using AI.

- Generate a consolidated report.

- Let the editor make a final decision based on the report.

🛠️ Development Steps (High-Level)

1. Submission Intake

- Current: Submissions come only from the web form.

- Required:

  - Keep the web form as-is.

  - Add Email Integration:

    - Set up a dedicated email (research@domain.com).

    - Use laravel-mailbox to capture incoming emails.

    - When an email with an attachment arrives, automatically create a new submission record and store the attached file.

2. Text Extraction

- Current: Editors check files manually.

- Required:

  - Once a file is received (via web or email), trigger a background job (Laravel Queue) to extract the text.

  - Use specific libraries for each file type (PDF/DOCX).

  - Store extracted text in the database linked to the submission.

3. Plagiarism Check

- Current: Editor runs plagiarism manually using external tools.

- Required:

  - Connect with Originality.AI API.

  - Send extracted text, receive plagiarism percentage & report link.

  - Save result in the database with the submission.

4. Content Quality Analysis

- Current: Editor evaluates research quality manually.

- Required:

  - Connect with Claude Sonnet 4 API (Anthropic).

  - Prepare a detailed Prompt asking the model to evaluate based on academic standards (clarity, methodology, originality, contribution).

  - Save AI-generated analysis in the database.

5. Automated Report Generation

- Current: Editor manually compiles results.

- Required:

  - Build a new editor dashboard view to display:

    - Basic submission info.

    - Plagiarism percentage & link to detailed report.

    - Content quality analysis summary.

    - Initial Recommendation (e.g., “Review required” if plagiarism > 20%).

6. Editor Notifications

- Current: Editor checks the system manually.

- Required:

  - Once the report is ready, the system automatically sends an email/notification to the editor with a direct link to the report.

7. Editorial Actions

- Current: Editor makes decisions manually.

- Required:

  - Add clear action buttons: “Accept (Preliminary) – Reject – Request Revision.”

  - System continues the existing process (notifying author, requesting fees, sending rejection reasons, etc.).

8. Archiving & Audit Trail

- Current: No detailed tracking of each step.

- Required:

  - Use spatie/laravel-activitylog to log all major actions:

    - Submission received.

    - Text extracted.

    - Plagiarism check completed.

    - Content analysis completed.

    - Report generated.

    - Editor notified.

    - Editor’s decision recorded.

  - This ensures a transparent history of each submission.

🔄 New Workflow (Step-by-Step)

- Author submits via Web or Email.

- System creates a submission with status Pending Processing.

- Background job extracts text → status Processing.

- Text sent to plagiarism API → status Originality Check Complete.

- Text sent to Claude AI → status Content Analysis Complete.

- Report generated → status Pending Editorial Review.

- Editor notified with report link.

- Editor reviews report & decides (Accept/Reject/Revise).

- System notifies author & updates status.

- All steps archived in audit logs.